## Slide 1: Optiver – 07
Meeting minutes &
Action point slides
Date: 06/04/2025 (Week 6)
Present: Ayush Singh, Christy Lee, Kylie Haryono, Zichun Han, Tobit Louis.

## Slide 2: Overview of Week 6 Tasks
Task | Summary | Assigned To
Website & Flow Chart | On Framer, Christy and Kylie learnt the basics and developed a sample flow chart for the final presentation. | Christy and Kylie.
Noise Mitigation Research | We researched about how to reduce bid-ask spread noise in our dataset. We developed several ways for that. | Ayush, Christy, and Kylie.
Feature Engineering | We derive new market microstructure metrics from raw LOB data to have multiple signals going in our dataset. | Ayush, Han, and Tobit.

## Slide 3: Website Development & Flow Chart
We learn Framer basics (crash courses on YouTube).
Selected a suitable template and build a basic proof-of-concept site.
Drafted a flow chart for final presentation (e.g., Introduction, Data & Feature Engineering, Noise Handling, Final Model & Results, Q&A & Next Steps).
Challenges: Minimal prior experience with Framer and choosing a layout that showcases both data and explanations.
Solution: We watched structured tutorials, experimented with Framer templates, incorporated feedback to pick a clean, data-centric design, and are working on a rough flow chart to keep content organized.

## Slide 4: Noise Handling in Volatility Prediction
We focused on reducing microstructure noise from Bid-Ask Spread.
Findings: Realized Kernel Estimator is robust against noise. Adjusted Realized Volatility (Adjusted-RV) can correct bid-ask bias, but calibration is non-trivial. Lee-Ready Algorithm helps improve data quality via trade classification.
Challenges: Determining which technique best fits our data. Integrating these approaches with the pipeline.
Solution: Plan to test both Realized Kernel and Adjusted-RV on sample datasets. Consider refining data classification before volatility estimation

## Slide 5: Feature Engineering
We create new columns from LOB data for volatility prediction.
The key features are Midpoint & Bid-Ask Spread, Realized/Integrated/Rolling Volatility, Normalized BAS & Adverse Selection Cost, Order Book Imbalance (OBI) & Cumulative OBI, LOB Slope & LOB Entropy, and Micro-price.
Challenges: Ensuring accurate derivation from raw data (data mismatch, definitions). Handling large volumes of high-frequency data efficiently in code.
Solution: Clearly documented formulas in Market Microstructure Metrics pdf. Verified intermediate calculations via hand in small test subsets. Prepped for dimensionality reduction (e.g., PCA) in the next phase.

## Slide 6: Next Steps– Week 07
Website Refinement: Add visualizations, and interactive elements to the presentation website.
Develop the features in actual dataset.
Volatility Modeling: Compare performance of noise reduction methods (Realized Kernel vs. Adjusted-RV).
Dimensionality Reduction: Apply PCA or similar techniques to new feature set.
Find out how does multiple stocks can affect our machine learning model.